# MicrOBU Technical Documentation

V2X bicycle safety on two hardware paths - HAW Hamburg, Urban Mobility Lab

| Field | Value |
| --- | --- |
| Document | MicrOBU Technical Documentation |
| Audience | Supervisors, reviewers and stakeholders |
| Codebase | MicrOBU, branch main, commit cc35994 |
| Status date | 2026-08-25 |
| Requirements baseline | V2X_MicrOBU_Android_App_Requirements_v15.pdf, 37 pages, chapters 0 to 13 |
| Unit tests | 41 tests in app/src/test, 0 failures |
| Bench evidence | 05-obu-bench-test-2026-08-25.md, tests T1 to T9 |
| Companion document | MicrOBU User Guide |
| Owner | HAW Hamburg, Urban Mobility Lab, with consider it GmbH |

## Contents

1. Scope, goal and reading guide

2. System overview: two hardware paths

3. Hardware path A: consider it CiT One

4. Hardware path B: ESP32-C5

5. The message path, end to end

6. The phone to ESP32-C5 serial link

7. ESP32-C5 firmware

8. Android application architecture

9. ASN.1 UPER codecs

10. CAM-based use case detection engine

11. Cyclist event detection

12. Verification methodology

13. Bench test campaign, 2026-08-25

14. Requirements coverage

15. Design decisions and their alternatives

16. Known limitations and open items

17. Building, flashing and reproducing

18. Standards and references

19. Glossary

# 1. Scope, goal and reading guide

## 1.1 Project goal

Demonstrate V2X communication with at least one Car 2 Car Communication Consortium bicycle safety use case working on the ESP32-C5, specifically intersection movement assist: a car approaching an intersection on a path that conflicts with the rider's.

That single sentence decides a great deal of what follows. The chosen use case is driven entirely from the periodic position and kinematics that vehicles broadcast. It needs no traffic light state, no intersection lane geometry, and no hazard messages. Where a decision in this document looks unambitious, it is usually because the alternative would have bought capability the goal does not require while putting capability the goal does require at risk. Section 15 records each of those trades explicitly.

## 1.2 What the system is

An Android application paired with an on-board unit carried on a bicycle. The application is the human machine interface, the sensor recorder and, on one of the two hardware paths, the entire V2X protocol stack. The on-board unit is either a complete commercial V2X unit or a development board acting as a plain radio.

## 1.3 Two hardware paths, and why both still exist

The project began against the consider it CiT One and later added the ESP32-C5 as a second hardware path. Both paths remain in the codebase and both are supported at runtime, selected by the rider in Settings.

This transition is the single largest source of divergence between the requirements document and the implementation. It is deliberate rather than drift: chapter 13 of the requirements was written to describe it. Where a requirement was authored assuming the CiT One, the ESP32-C5 path may satisfy it by a different mechanism, satisfy it only in part, or render it inapplicable. Section 14 marks each case.

## 1.4 How to read this document

| If you want | Read |
| --- | --- |
| The shape of the system | Sections 2 to 5 |
| How a message physically travels | Sections 5 to 7 |
| How a warning is decided | Section 10 |
| Whether the claims are trustworthy | Sections 12 and 13 |
| Whether the requirements were met | Section 14 |
| Why something was done this way | Section 15 |
| What is still missing | Section 16 |

On evidence. Every measurement quoted in this document comes from a file in the repository and is reproducible from it. Where a claim cannot be traced to the repository it is marked as unverified rather than asserted. Section 16 lists what has no evidence behind it at all.

# 2. System overview: two hardware paths

The two paths differ in almost everything below the application layer: the transport, where the V2X protocol stack lives, who generates the rider's own broadcast, and whether hazard triggering is available at all. They converge at a single point, and that convergence is what makes the second path an addition rather than a fork.

[ IMAGE PLACEHOLDER - Figure 1 ] Caption: The two hardware paths, from radio to application. Must show: A block diagram with two columns sharing a common top. Left column, CiT One path: ITS-G5 radio, full on-board V2X stack, Mosquitto MQTT broker, USB-C tethering as virtual Ethernet, then the app's MqttRepository. Right column, ESP32-C5 path: ITS-G5 radio in promiscuous mode, gn_unwrap, serial_link over USB CDC, then the app's UsbSerialTransport and the UPER codecs. Both columns must converge on a single shared box labelled CamUseCaseRepository, and above it a single UseCaseDetectionEngine and the UI. The convergence point is the whole message of the diagram: draw it so the two paths visibly meet at one box and share everything above it.

## 2.1 Comparison

| Property | CiT One path | ESP32-C5 path |
| --- | --- | --- |
| Transport | IP over USB tethering, virtual Ethernet at 192.168.42.x | Custom framed binary protocol over USB CDC-ACM serial |
| Application protocol | MQTT, Mosquitto 2.0.11 on port 1883, consider it MQTT API v6 | None. Raw frames on a private protocol |
| Message form reaching the phone | Processed JSON | Raw ASN.1 UPER bytes |
| V2X stack location | On the OBU | On the phone, except the radio and the GeoNetworking wrapper |
| Own CAM generation | Autonomous, on the OBU | Built on the phone, transmitted on the phone's clock |
| Hazard (DENM) triggering | Available, via the Use Case API | Not available |
| Network required | Yes, internally | No |
| Code shared with the other path | MqttRepository and the JSON parsers only | UsbSerialTransport and the UPER codecs only |
| Code shared with both | CamUseCaseRepository, UseCaseDetectionEngine, all UI | Same |

## 2.2 The convergence point

Both paths terminate in CamUseCaseRepository, which normalises whatever arrived into the domain Cam type and feeds UseCaseDetectionEngine. The engine has no knowledge of either transport. Requirements section 13.8 states this as a design intent, and it holds in the implementation: the engine contains zero references to MQTT, to serial framing, to SPATEM or to MAPEM.

This is the load-bearing claim of the whole transition. It is what makes the ESP32-C5 a drop-in second on-board unit rather than a second application. If the engine had acquired transport-specific branches, every use case would need testing twice and the two paths would drift apart under maintenance.

# 3. Hardware path A: consider it CiT One

The CiT One is a complete commercial V2X on-board unit. It runs the full ITS-G5 stack onboard, generates and broadcasts its own CAM autonomously, receives and decodes everything on air, and publishes the results as processed JSON on an onboard MQTT broker. The phone is a client of that broker.

## 3.1 Transport

Android USB tethering exposes the OBU as a virtual Ethernet interface. UsbNetworkDetector resolves the gateway address when the cable is attached, and MqttRepository connects with exponential-backoff reconnection. The address can be overridden by hand from Settings, Connection, which is what the bench uses when tethering behaves unpredictably.

## 3.2 What the phone receives

Processed JSON on the broker's topics, not raw ASN.1. The application performs no UPER decoding on this path. CamParser and the DENM JSON parsers read the documented API structures directly.

A parsing lesson worth recording. The MQTT path was silently dropping every DENM for two independent reasons, both found by checking payloads against CI-CiT-MQTT_API_Documentation-v6 listing 2.6 rather than by guessing at the shape. The station identifier key is originatingStationId, and eventPosition is itself a GeoJSON Point rather than an object containing one. A third trap in the same area: in the station type enumeration roadSideUnit is 15, not 12, because there is a gap after tram(11). Reading the vendor specification was faster than any amount of inspection of live payloads.

## 3.3 Hazard triggering

The CiT One exposes a use case API that can be told to broadcast a DENM. The application uses it for one profile only, HLN-SV, aftermarket stationary vehicle, causeCode 94, subCauseCode 0, published retained to v2x-uca/input/denmtrg.

This control is a manual antenna and range test tool. It is never triggered by a detected event or by a use case alert, and this separation is deliberate. Requirements section 0.2 is the origin of the project's central architectural rule: the CAM-based use cases never generate DENM. DenmUseCase.kt records the rule at the point where it would be easiest to violate, and it survived the ESP32-C5 transition unchanged.

On the ESP32-C5 path the control is hidden entirely rather than disabled, because on that path there is no use case engine on the OBU for it to talk to.

# 4. Hardware path B: ESP32-C5

The ESP32-C5 is a dual-band development board with no V2X stack of its own. In this project it is deliberately kept dumb: it transmits what it is given, it forwards what it hears, and it makes no decisions. Everything above the GeoNetworking wrapper lives on the phone.

## 4.1 Division of responsibility

| Function | Where it runs |
| --- | --- |
| 802.11 OCB frame assembly, LLC and SNAP | Firmware, dot11p.c |
| GeoNetworking and BTP-B wrapping on transmit | Firmware, geonet.c |
| GeoNetworking and BTP-B unwrapping on receive | Firmware, gn_unwrap.c |
| Promiscuous receive and RSSI capture | Firmware, main.c |
| Serial framing and heartbeat | Firmware, serial_link.c |
| CAM construction from sensors | Phone, PhoneCamBuilder.kt |
| CAM, DENM and SPATEM UPER encode and decode | Phone, domain/asn1/ |
| Transmit timing | Phone, CamTransmitLoop.kt |
| Use case detection | Phone, UseCaseDetectionEngine.kt |

## 4.2 Why the phone builds the CAM

The alternative was to generate CAM on the ESP32-C5 from a GNSS module wired to the board. That was rejected for three reasons. The phone already has a fused position estimate of better quality than a bare module would give, so duplicating it adds hardware and subtracts accuracy. The codecs must exist on the phone regardless, because the receive path decodes third-party messages there. And a hand-written encoder on a microcontroller is materially harder to test than the same encoder in a JVM unit test with a byte-exact fixture, which is where section 12's verification method lives.

The consequence is that the serial link is the transmit clock. There is no independent on-chip timer: a CAM goes out when and only when one arrives from the phone. This makes transmit behaviour observable and testable from the phone side, and it makes a dead cable mean silence rather than stale broadcasts.

## 4.3 Radio configuration

Getting the C5 to transmit at all took three stacked fixes, and the diagnosis is worth recording because the symptom gave no clue as to which layer was at fault.

The symptom was nothing on air. The proof that this was a radio configuration problem rather than a frame format problem came from a sniffer capture on 2026-07-15 containing 13,584 ITS-G5 frames at 5.9 GHz and zero from the source MAC 02:00:00:00:00:01. A sniffer records a station's frames whether or not the payload is well formed, so the frame was never leaving the radio, and no amount of work on the DENM, GeoNetworking or 802.11 encoding could have changed that.

| Cause | Diagnosis | Fix |
| --- | --- | --- |
| Plain station mode, promiscuous off, power save on | ESP-IDF emits raw frames only when the MAC is promiscuous or associated, and default power save sleeps the radio between beacons and drops outbound frames. The working sniffer ran promiscuous; the OBU did not. | esp_wifi_set_ps(WIFI_PS_NONE) and esp_wifi_set_promiscuous(true) after esp_wifi_start() |
| Never entered 5 GHz band mode | esp_wifi_get_channel() reported primary=1 no matter what the PHY was told. The dual-band C5 was still in 2.4 GHz band mode, so setting a 5 GHz channel failed silently and the transmit path keyed the 2.4 GHz PHY on channel 1, inaudible to a 5.9 GHz sniffer. | esp_wifi_set_band_mode(WIFI_BAND_MODE_5G_ONLY) before start |
| 5900 MHz is outside the part's specified range | The datasheet 5 GHz range is 5180 to 5885 MHz. The ITS-G5 control channel at 5900 MHz is 15 MHz above it. Receive tolerates the overshoot, which is why the sniffer works there; transmit may be power-amplifier calibration gated at an uncalibrated frequency. | Prime the driver to channel 177 (5885 MHz, the top legal channel) so transmit sits on the closest real power table, then nudge the local oscillator with phy_change_channel(5900) |

Confidence levels differ across these three. Causes 1 and 2 are high confidence and independently explicable. Cause 3 is a mitigation for a hypothesis, not a confirmed diagnosis. An isolation test is documented in 04-transmit-setup.md: move both the firmware and the sniffer to 5885 MHz. If the unit appears at 5885 and not at 5900, the part genuinely cannot key its power amplifier out of band and the choice becomes different silicon or operating one channel down. That test has not been run.

## 4.4 The transmit bypass

ESP-IDF's public raw frame API, esp_wifi_80211_tx(), rejects QoS Data frames outright with esp_err 258, and there is no supported way to override that from application code. A linker-level symbol override was attempted and confirmed not to work; it is retained in wifi_patches.c only as a record of the attempt.

Real ITS-G5 hardware sends QoS Data. The choice was therefore between downgrading to non-QoS Data and diverging from what the standard describes, or finding another way to reach the MAC. tx_custom.c takes the second route: rather than trying to disable the gate, it skips the code path containing it, calling ic_ebuf_alloc() and ieee80211_post_hmac_tx() directly. It was taken from a transmit-enabled fork of the same receiver firmware this project already uses on the receive side, same authors and same chip, with the one proven-working parameter set copied from the only call site upstream: WIFI_PHY_MODE_11A, WIFI_PHY_RATE_12M, WIFI_BAND_5G, WIFI_BW20.

With the gate gone, dot11p.c emits genuine QoS Data frames, subtype 8, with a 26-byte header. Frame size is 117 bytes, up from 115 with the non-QoS header.

What this costs, stated plainly. Calling undocumented internal driver functions means the sanity checking in the supported path is skipped entirely, so a malformed frame from a bug anywhere in the encoders can now crash or corrupt rather than being cleanly rejected. The internal structure layouts in tx_custom.c are reverse engineered from a closed driver and pinned only by a sizeof assert, which catches a total size mismatch across ESP-IDF versions but not a field reordering that preserves the total. This is the least defensible component in the system and it is load bearing. It is here because the supported API cannot express what the standard requires.

# 5. The message path, end to end

[ IMAGE PLACEHOLDER - Figure 2 ] Caption: One received message, from the air to a pixel. Must show: A left-to-right sequence diagram for a single CAM on the ESP32-C5 path, with the transformation named at every hop: (1) 802.11 OCB QoS Data frame on 5.9 GHz; (2) wifi_promisc_rx_cb captures it with RSSI, copies into a static rx_item_t, queues it; (3) rx_forward_task strips 802.11, LLC/SNAP, GeoNetworking and BTP-B in gn_unwrap.c, keeping the BTP destination port and any GeoBroadcast area; (4) serial_link_send_v2x_rx builds the 14-byte prefix plus UPER and frames it with sync bytes and CRC; (5) USB CDC to the phone; (6) SerialFrameDecoder validates the CRC and emits a DecodedFrame; (7) V2xRxFrame.parse splits prefix from UPER; (8) the BTP port selects CamUperCodec, DenmUperCodec or SpatemUperCodec; (9) CamUseCaseRepository normalises to the domain Cam; (10) UseCaseDetectionEngine evaluates and (11) the V2X screen renders. Annotate the boundary between firmware and phone clearly, and mark where the RSSI and the geo area join the message, since they are not part of the UPER.

## 5.1 Receive, ESP32-C5 path

Capture. The radio runs promiscuous. wifi_promisc_rx_cb receives the frame with its RSSI metadata, copies it into a static buffer and queues it. The callback does nothing else, because it executes on the WiFi driver's own task.

Unwrap. rx_forward_task strips the 802.11 header, LLC and SNAP, the GeoNetworking headers and the BTP-B header. It keeps two things the UPER does not carry: the BTP destination port, which identifies the message type, and the GeoBroadcast destination area if the frame had one.

Filter. Only accepted BTP ports are forwarded: 2001 CAM, 2002 DENM, 2004 SPATEM. Secured frames, identified by GeoNetworking NextHeader=2, are rejected rather than parsed.

Frame. serial_link_send_v2x_rx builds a 14-byte metadata prefix, appends the UPER bytes, and wraps the result in the link's framing with a CRC.

Cross the cable. USB CDC-ACM over the board's native USB-C port.

Deframe. SerialFrameDecoder on the phone runs the same byte-at-a-time state machine as the firmware, validates the CRC, and emits a payload.

Route. The BTP port in the prefix selects the decoder. This is why the protocol carries the port: adding a message type needs a decoder and one accepted port, not a protocol change.

Decode. CamUperCodec, DenmUperCodec or SpatemUperCodec produces a domain object, or null.

Normalise and evaluate. CamUseCaseRepository converts to the domain Cam and feeds UseCaseDetectionEngine, which raises or clears alerts.

Render. The V2X screen and the live map observe the engine's state flows.

## 5.2 Transmit, ESP32-C5 path

Build. PhoneCamBuilder assembles a CAM from live GNSS and IMU: position, speed, heading and yaw rate.

Encode. CamUperCodec produces ASN.1 UPER bytes. This is the encoder whose output is asserted byte for byte in CamEncodeGoldenTest.

Frame and send. CamTransmitLoop, or the CAM Pinger during a bench test, sends a CAM_TX frame down the serial link at 1 Hz.

Wrap. On receipt the firmware immediately GeoNetworking-wraps the payload and hands it to the radio. There is no queueing and no independent timer.

Transmit. esp_wifi_80211_tx_custom() submits the assembled 802.11 OCB frame directly to the MAC. A failure here increments the tx_failures counter reported in the next heartbeat.

## 5.3 Receive, CiT One path

Considerably shorter, because the OBU has already done the work. The OBU decodes on air, publishes processed JSON to its broker, the phone subscribes, CamParser reads the JSON, and CamUseCaseRepository normalises to the same domain Cam. From that point the two paths are identical.

## 5.4 What each path can and cannot observe

A consequence worth stating: on the CiT One path the application cannot see encoding errors, because it never sees encoded bytes. On the ESP32-C5 path it sees everything, which is why every codec bug described in section 12 was found on that path and why the verification method described there could only be built there.

# 6. The phone to ESP32-C5 serial link

A private binary protocol carried over the ESP32-C5's native USB Serial/JTAG peripheral, which presents to the host as a USB CDC-ACM device under Espressif's vendor and product identifiers 0x303A and 0x1001.

## 6.1 Physical arrangement

The board has two USB-C ports and the protocol deliberately uses the native one, not the UART bridge port that carries the ESP-IDF console. Mixing binary frames with human-readable log text on one wire would corrupt both. Keeping them on physically separate ports removes the possibility entirely rather than managing it.

The usb-serial-for-android library's default prober does not know Espressif's identifiers, so UsbSerialTransport registers them through a custom probe table pointed at CdcAcmSerialDriver. The table is merged with the library's stock entries rather than replacing them, which was a real defect once: replacing the table removed support for every other device while adding one.

## 6.2 Frame format

Symmetric in both directions.

[0xAA][0x55][type:1][length:2 LE][payload: length bytes][crc16:2 LE]

CRC-16/CCITT-FALSE, polynomial 0x1021, initial value 0xFFFF, no reflection, no final xor, computed over type, length and payload but not the two sync bytes. Frames that fail the check are dropped silently on both sides, and both sides resync on the next sync pair.

[ IMAGE PLACEHOLDER - Figure 3 ] Caption: Serial frame layout and the V2X_RX payload prefix. Must show: A byte-layout diagram in two rows. Top row: the frame itself, with the sync pair, type, little-endian length, payload and CRC, marking clearly which span the CRC covers. Bottom row: the 14-byte V2X_RX prefix expanded field by field, btp_dest_port, rssi, flags, geo_area_lat, geo_area_lon, geo_area_dist, with byte offsets and each field's units, followed by the UPER bytes. Note on the diagram that the prefix is little-endian while the GeoNetworking wire format it came from is big-endian.

## 6.3 Message types

| Type | Value | Direction | Purpose |
| --- | --- | --- | --- |
| CAM_TX | 0x01 | Phone to ESP32 | Raw CAM UPER bytes to wrap and transmit immediately. This is the transmit clock. |
| CAM_RX | 0x02 | - | Superseded by V2X_RX and no longer sent. The number is reserved so it cannot be silently reused. |
| STATUS | 0x03 | ESP32 to phone | 1 Hz heartbeat with drop counters. 7-byte payload. |
| V2X_RX | 0x04 | ESP32 to phone | Any received ITS message, already stripped of its lower-layer framing. 14-byte prefix plus UPER. |

## 6.4 The V2X_RX prefix

| Offset | Field | Type | Meaning |
| --- | --- | --- | --- |
| 0 to 1 | btp_dest_port | uint16 LE | 2001 CAM, 2002 DENM, 2004 SPATEM (TS 103 248) |
| 2 | rssi | int8 | dBm, from the promiscuous receive metadata |
| 3 | flags | uint8 | bit 0: the geo area fields below are valid |
| 4 to 7 | geo_area_lat | int32 LE | One tenth of a microdegree |
| 8 to 11 | geo_area_lon | int32 LE | One tenth of a microdegree |
| 12 to 13 | geo_area_dist | uint16 LE | Distance A in metres, the relevance radius for a circle |
| 14 and on | UPER | bytes | The message itself |

Two design points here. The prefix carries no station identifier, because every message already carries its own in its ITS PDU header and a second copy could disagree with the first. And the geo area is the hazard's relevance circle rather than the sender's position, which is the more useful of the two on a map: the sender may be relaying on behalf of someone else.

## 6.5 Liveness

The firmware sends a STATUS heartbeat once per second regardless of radio traffic, and the phone's watchdog declares the link dead after three missed beats, roughly 3.5 seconds. Without this, an idle link and a dead link are indistinguishable, and on a quiet road they would be confused constantly.

The heartbeat also carries the firmware's drop counters, which are free-running totals since boot that saturate rather than wrap.

| Counter | Meaning |
| --- | --- |
| oversize_drops | Messages the firmware refused to forward because they exceeded the payload cap |
| tx_failures | Transmit calls that failed. The CAM reached the radio and did not go out |
| rx_crc_errors | Frames from the phone dropped on CRC mismatch |

These counters exist because the alternative, a warning logged on the flashing port, is invisible to the phone, and the phone is the only thing watching during a bench session. The application also logs them whenever one changes, so a run captured through logcat records drops as they happen. They are logged on change rather than per beat because the interesting event is a drop appearing, and a line every second would bury it.

## 6.6 Sizing and the version coupling

| Constant | Value | Rationale |
| --- | --- | --- |
| SERIAL_LINK_MAX_PAYLOAD | 512 bytes | See section 15, decision D6 |
| SERIAL_LINK_USB_BUF_SIZE | 1024 bytes | Generous relative to the payload cap |
| rx_item_t.data | 400 bytes | The real upstream ceiling on the receive path |
| SERIAL_LINK_WRITE_TIMEOUT_MS | 100 ms | Per-write block ceiling |
| SERIAL_LINK_TX_LOCK_TIMEOUT_MS | 600 ms | Must comfortably exceed the worst case of one frame, which is four writes |

Firmware and application must be updated together. The payload cap must match on both sides. A phone at 512 talking to firmware still at 160 has every large frame rejected at the resync branch, silently, with no error anywhere. The cap was raised from 160 to 512 for exactly this reason: 160 had been reasoned from the firmware's own 96-byte CAM encode buffer, which only ever described this project's own minimal CAM, while a third-party CAM carrying a path history or special vehicle container comfortably exceeds it. Those stations were being dropped before they reached the phone.

The mutex timeout is not arbitrary. A lock timeout below the maximum hold turns ordinary contention into dropped frames. This is how the heartbeat was starved by forwarded receive traffic before the relationship between the two constants was made explicit. If either is changed, the relationship must be preserved.

# 7. ESP32-C5 firmware

## 7.1 Source layout

| File | Responsibility |
| --- | --- |
| main.c | Entry point, WiFi and PHY setup, promiscuous receive callback, receive forwarding task, transmit task |
| serial_link.c / .h | Framing, CRC, receive state machine, 1 Hz heartbeat, drop counters |
| gn_unwrap.c / .h | Strips 802.11, LLC and SNAP, GeoNetworking and BTP-B from received frames; extracts the port and geo area |
| geonet.c / .h | GeoNetworking Basic, Common and SHB headers and the BTP-B header for transmit |
| dot11p.c / .h | 802.11 OCB frame assembly, QoS Data subtype 8, plus LLC and SNAP |
| cam.c / .h | Minimal CAM handling on the firmware side |
| denm.c / .h | UPER encoding of the minimal HLN-SV DENM used by the standalone transmitter work |
| tx_custom.c / .h | The raw transmit bypass. See section 4.4 |
| wifi_patches.c | A failed linker override attempt, retained only as a record |

## 7.2 Receive path and the stack fix

The promiscuous callback runs on the WiFi driver's own task, already several frames deep in the driver's call chain, on a stack of roughly 3.5 KB. rx_item_t is about 800 bytes, and it was originally declared as a local in that callback. Putting a fifth of the available stack into a single local is a stack overflow risk that appears only under real traffic, in front of a roadside unit rather than on a bench, and it would present as a random panic pointing nowhere near its cause.

Both instances are now static, one in the callback and one in the forwarding task. This is safe because each is touched by exactly one task, so there is no re-entrancy to guard, and because the queue send copies the structure out before returning, so reusing the callback's buffer on the next frame is fine. The same reasoning was already used for serial_link.c's static send buffers.

The change is firmware-only with no protocol change, so it needed no matching application install. It was re-verified against live traffic: 1094 frames over 125 seconds with zero decode failures, USB errors, detaches, crashes or mutex timeouts. See section 13, test T9.

## 7.3 Standalone transmitter profile

A separate strand of work built a minimal DENM transmitter on the same hardware, profile HLN-SV, aftermarket stationary recovery vehicle, causeCode 94 stationaryVehicle, subCauseCode 0, transmitting only while a hazard input GPIO reads active, with no location or a la carte containers and no optional fields.

Its known gaps are tracked as source TODOs and are gaps by design rather than defects: no real GNSS, so latitude and longitude are zero; no real time source, so detectionTime and referenceTime are zero and decode as 2004-01-01; a fixed non-rotating pseudonym MAC; single-hop broadcast rather than GeoBroadcast, so no multi-hop forwarding; and no message signing.

# 8. Android application architecture

## 8.1 Shape

MVVM with the repository pattern throughout, Jetpack Compose for all UI with no XML layouts, and Hilt for dependency injection. Kotlin, minimum SDK 29, target SDK 36, built with Gradle 8.10.2.

| Package | Contents |
| --- | --- |
| ui/screens/ | Compose screens: Dashboard, Record, Trips, V2X Monitor, Settings, plus Sensors and Log reachable from developer settings |
| ui/navigation/ | Navigation graph and the bottom bar |
| viewmodel/ | MqttViewModel, SensorViewModel, TripRecordingViewModel |
| data/mqtt/ | MQTT repository, Paho client, exponential-backoff reconnection, preferences |
| data/transport/ | UsbSerialTransport, SerialFrame, UsbNetworkDetector, ObuHardware, TransportType |
| data/cam/ | CamUseCaseRepository, the convergence point of both paths |
| data/db/ | Room entities and DAOs for sessions, trips, detected events and V2X messages |
| domain/asn1/ | BitReader, BitWriter and the CAM, DENM and SPATEM UPER codecs |
| domain/usecase/ | UseCaseDetectionEngine, UseCaseDetectionConfig, UseCaseType, AlertLevel, GeoMath |
| domain/detection/ | EventDetector and RunningStats, the cyclist event detector |
| domain/cam/ | Cam, CamParser, PhoneCamBuilder, CamTransmitConfig |
| service/ | TripRecordingService foreground service, CamTransmitLoop, CamPinger |

[ IMAGE PLACEHOLDER - Figure 4 ] Caption: Application layers and the dependency direction. Must show: A layered diagram with the domain packages at the centre, drawn to show that they have no outward dependencies: domain/usecase, domain/detection, domain/asn1 and domain/cam depend on nothing above them and import no Android classes. Around them, the data layer with its two transports, then viewmodel, then ui. Arrows must all point inward. Mark the pure domain packages distinctly, since their purity is what makes the unit test suite possible.

## 8.2 The pure domain rule

The domain packages contain no Android imports. This is requirements section 9's key design principle and it is the reason the test suite exists at all: EventDetector, RunningStats, UseCaseDetectionEngine and every UPER codec are exercised as ordinary JVM unit tests with synthetic or captured input, with no emulator, no instrumentation and no Android runtime.

There is no instrumented test source set. Everything that could be tested without a device was made testable without one, and everything else was verified on hardware and reported in section 13.

## 8.3 Persistence and export

Room stores sessions, trips, detected events and V2X messages on the device. There is no backend and no login. CsvExporter writes sensor samples during a session and TripExporter produces a trip export that includes the V2X messages received and their signal strengths, shared through the standard Android share sheet.

## 8.4 Expiry is clock driven, not emission driven

Hazards, signal states and roadside unit entries all expire on a clock rather than on the arrival of a new message. The reason is the same in all three cases and it is easy to get wrong: the source flows only emit when something arrives, so a sender that drives away or loses power would never trigger a recomputation and its entry would stay on screen indefinitely.

| Entity | Window | Reason for that value |
| --- | --- | --- |
| Remote CAM in the detection engine | 3 s | CAMs arrive at 1 to 10 Hz. A multi-second gap means out of range or a dropped link |
| Signalised intersection | 15 s | A traffic light that stopped updating is not still green |
| Roadside unit in the station list | 15 s | Matches the signal window; also cleared on link down |
| Hazard | 60 s | Measured from the last repetition of the DENM |

## 8.5 A crash worth recording

The live map crashed with a null pointer exception when messages arrived during teardown. The map library's detach permanently tears the view down, after which constructing a marker against it throws from inside the info window constructor. Teardown was being driven from an effect keyed on the lifecycle owner, which disposes independently of the composable that owns the map, so the update block could still run against an already-detached view and rebuild its markers.

The instructive part is the timing. The crash is dated ten minutes after DENM reception went live on the device. The defect had always been there, but every incoming message recomposes that view, so going from occasional updates to roughly one per second made the window easy to land in, and signal messages at about 2 Hz made it easier still. The fix moves teardown to the release callback, which is the one that means the view is gone and after which no further update is possible.

# 9. ASN.1 UPER codecs

On the ESP32-C5 path the application encodes and decodes ETSI messages itself, bit by bit, in hand-written Kotlin over BitReader and BitWriter. This is the highest-risk code in the project and section 12 exists because of it.

## 9.1 What is implemented

| Codec | Direction | Standard | Notes |
| --- | --- | --- | --- |
| CamUperCodec | Encode and decode | EN 302 637-2 | Encode is the phone's own broadcast; decode covers third-party and roadside unit CAM |
| DenmUperCodec | Decode | EN 302 637-3 | Receive only. The application does not generate DENM |
| SpatemUperCodec | Decode | TS 103 301 and SAE J2735 | Down to per signal group phase and timing |
| MAPEM | Not implemented | TS 103 301 | Nothing on air transmits it; it exists only in recorded drive data |

## 9.2 Behaviour on the unexpected

The decoders return null rather than guessing whenever an extension bit or an unsupported optional field appears. This choice is what makes the zero-decode-failure result in section 13 meaningful: a zero means every frame matched the expected bit layout exactly, not that failures were being swallowed and rendered as plausible-looking values.

## 9.3 Traps that cost real time

| Trap | Detail |
| --- | --- |
| Port and message identifier crossover | SPATEM is BTP port 2004 but ITS PDU header messageID 4, while MAPEM is port 2003 and messageID 5. The two numbering schemes are unrelated, and swapping them routes messages to the wrong decoder. Both constants are documented at their definition for this reason. |
| TimeChangeDetails is not extensible | It is the one SEQUENCE in the SPATEM path declared without a trailing extension marker: five optional bits and no extension bit. Assuming uniformity here shifts every field after it. Pinned by a test. |
| maneuverAssistList cannot be skipped | It is variable length, so when present it must be walked to find where the next movement begins. Pinned by a test. |
| TimeMark wraps hourly | The countdown corrects for the wrap. Without the correction it reads hugely negative once an hour, which is precisely when somebody is looking at it. |
| HighFrequencyContainer is a CHOICE | A roadside unit picks rsuContainerHighFrequency, which carries no kinematics at all. The decoder originally bailed on that branch, so every roadside unit CAM was dropped, including the bench unit that sends CAM and SPATEM from the same station identifier. |

## 9.4 The recurring failure mode

The project has shipped the same class of bug three times: a field encoded with the wrong number of bits, which this codebase then reads back with the same wrong number.

| Field | What was wrong |
| --- | --- |
| CurvatureCalculationMode | Wrong bit width on encode |
| GeoNetworking reserved bytes | Wrong width, in the firmware's header construction |
| yawRateConfidence | YawRateConfidence has nine enumerands, 0 to 8, so UPER needs 4 bits and unavailable is 8. The encoder wrote 3 bits with value 7: one bit short and the wrong symbol, shifting every field after yawRate for any standards-strict receiver |

Why an internal round-trip test cannot catch this. Phone and ESP32-C5 agree perfectly with each other and with nothing else. Every self-consistent round-trip test passes while the frames on air are malformed. The defect is invisible to any test whose oracle is this project's own decoder. That observation is the entire justification for the verification method in section 12, and it was arrived at the expensive way, three times.

# 10. CAM-based use case detection engine

UseCaseDetectionEngine correlates the rider's own latest state with a short history of CAMs received per remote road user, evaluates the geometric and kinematic conditions for each in-scope use case, and raises alerts under a three-tier model.

## 10.1 Scope: five use cases, all CAM only

| Use case | C2C-CC identifier | Meaning |
| --- | --- | --- |
| IMA-B | UC_BIKE_00001/2 | Intersection movement assist for bikes. The project's primary use case |
| IMA-S | UC_BIKE_00003 | Intersection movement assist with a standstill vehicle |
| RTW-B | UC_BIKE_00004/5 | Right turn warning for bike |
| LTW-B | UC_BIKE_00006/7 | Left turn warning for bike |
| SMVA/BCW-B | UC_BIKE_00008/9 | Slow moving vehicle ahead and backward collision warning for bike |

All five are achievable from CAM exchange alone: position, speed, heading and station type. None of them generates or consumes DENM. Bike accident warning, UC_BIKE_00010, is deliberately excluded because it depends on DENM generation by a fallen rider's on-board unit, which this project does not implement.

## 10.2 The three-tier alert model

| Level | Time to conflict | Design intent |
| --- | --- | --- |
| INFO | 15 to 30 s | Danger present but not imminent |
| AWARENESS | 5 to 15 s | Achievable without lane-level positioning accuracy |
| WARNING | 5 s or less | Imminent danger; additionally benefits from lane-level accuracy where available |

All in-scope use cases are designed to reach at least AWARENESS under current CAM accuracy. Both tiers are supported from the start so that the interface upgrades automatically as positioning accuracy improves, rather than requiring a change when it does.

## 10.3 Why history rather than the latest message

Reacting to a single CAM in isolation is noisy: GNSS jitter and one-off heading glitches produce alerts that are not there a second later. Each remote station's recent samples are retained, bounded by both count and age, and used to derive a short-term trend in heading rate and distance rate. The trend corroborates or substitutes for instantaneous fields, most importantly yaw rate, which not every CAM source carries.

## 10.4 Configuration

Every threshold sits in one place, UseCaseDetectionConfig.

| Parameter | Value | Purpose |
| --- | --- | --- |
| intersectionRadiusM | 40 m | Distance gate for the intersection-scale use cases |
| roadwayRadiusM | 120 m | Distance gate for the same-direction use case |
| maxConsiderationRadiusM | 150 m | Cheap early exit |
| conflictRadiusM | 5 m | Closest point of approach below which paths are in conflict |
| turnConflictRadiusM | 7.5 m | Wider tolerance for turns, which model a manoeuvre not yet executed |
| crossingHeadingMinDeg / MaxDeg | 50 / 130 | Heading delta range counted as crossing |
| parallelHeadingMaxDeg | 30 | Heading delta at or below which two users are parallel |
| sameDirectionSectorDeg | 20 | Lateral sector half-width for the same-direction check |
| standstillSpeedThresholdMps | 0.5 | Below this, a road user is standstill |
| minMovingSpeedMps | 1.0 | Minimum to count as moving for crossing use cases |
| closingSpeedMinMps | 0.3 | Minimum closing speed along the line of sight |
| speedDifferentialMinMps | 3.0 | Minimum differential for the same-direction use case |
| ttcWarningSec / Awareness / Info | 5 / 15 / 30 | The three-tier thresholds |
| maxProjectionHorizonSec | 30 s | Cap on the closest-point-of-approach projection |
| staleRemoteMs | 3000 | Drop a remote with no update in this window |
| historyMaxSamples / historyMaxAgeMs | 8 / 5000 | Trend window bounds |
| minHistorySamplesForTrend | 2 | Below this, fall back to instantaneous geometry only |
| turnYawRateThresholdDegPerSec | 8 | Minimum yaw rate to consider a remote actively turning |
| turnTowardEgoMaxAngleDeg | 90 | Beyond this the remote is turning away, not toward |

These are engineering estimates, and the source says so. The C2C-CC white paper's exact geometric and kinematic definitions were not available when this was written, only the plain-language use case descriptions in the requirements. The values are initial estimates awaiting validation against real CAM traffic and, ultimately, real test-intersection data. Presenting them as tuned would be the easiest and most damaging overstatement available in this document.

## 10.5 A known approximation in the turn warnings

Baseline CAM carries no turn signal or indicator field. RTW-B and LTW-B are therefore approximated from parallel heading, a lateral sector and a closing distance, corroborated by yaw rate or a heading trend, rather than from true turn intent. Precision should improve once CAMv2 exterior lights and indicator fields are consumed, which is not implemented.

[ IMAGE PLACEHOLDER - Figure 5 ] Caption: Detection geometry for IMA-B and IMA-S. Must show: Two plan-view sketches of an intersection. Left, IMA-B: the rider on one approach and a moving vehicle on a crossing approach, with the heading delta marked against the 50 to 130 degree crossing band, projected paths drawn forward to a closest point of approach, the 5 m conflict radius drawn around it, and the time to conflict labelled against the three-tier thresholds. Right, IMA-S: the same geometry with the vehicle stationary, showing the standstill speed gate and why a stationary vehicle positioned to move into the rider's path still qualifies. Mark the 40 m intersection radius on both.

## 10.6 Roadside units are excluded from detection but not from display

A roadside unit's CAM arrives as a permanently stationary station at a fixed point, which is exactly the shape the standstill and intersection movement use cases match. Left in, it raises a standing false alert for as long as the unit is in range. Roadside unit CAMs are therefore excluded from the engine.

That exclusion had a side effect that a bench test caught and inspection had not: the map and station list were populated from the engine's own position map, so excluding roadside units from detection also removed them from the display. During the 2026-08-25 campaign, 611 roadside unit CAMs decoded correctly and none of them was ever shown. They are now tracked in a separate flow and merged with the engine's road users for display only, with a 15 second staleness window and a clear on link down.

The kinematics line is suppressed for them. A roadside unit's CAM carries no kinematics at all, so the zeroes in the model are placeholders, and printing a speed of zero and a heading of zero would assert a stationary vehicle facing due north.

# 11. Cyclist event detection

EventDetector and RunningStats detect braking, turning and stopping from the phone's own sensors during a recorded trip, using no on-board unit and no network. The detector is not a ride-statistics feature: nothing in the user interface displays its output. Its consumer is the CAM transmit-rate policy of section 13, which raises the beacon rate through a detected manoeuvre. These thresholds therefore govern what the vehicle puts on air, which is why the two defects recorded below mattered enough to fix.

## 11.1 Orientation independence

A phone in a jersey pocket, in a bar mount, or upside down in a pannier must produce the same events. The detector therefore works on signal magnitudes rather than on individual axes, so no calibration step and no assumed mounting orientation is required.

## 11.2 The rolling standard deviation, and the settling time

Detection combines a rolling standard deviation over a sliding window with GNSS-derived speed. Both conditions must hold on the same frame.

Four tests in EventDetectorTest had been failing since the initial commit. The investigation on 2026-08-25 established that the detector was correct and the tests were wrong: they described stimuli the detector cannot physically see, because they ignored the settling time of the rolling window.

| Test group | What the test did | Why it could never pass |
| --- | --- | --- |
| Braking, three tests | Filled the accelerometer window with a constant value, then stepped GNSS speed down. | The speed drop is true on exactly one frame, and on that frame the standard deviation is still about 0.75 against a 1.2 threshold because the window is full of the constant. By the time the window recovers, the previous speed has caught up and the drop is zero. The two conditions never coincide. |
| Stopping, one test | Ran a second episode for the required number of frames plus five. | Stopping requires the standard deviation to be below a threshold, and the window still held five moving samples from the burst between episodes. Those take eight frames to drain, leaving seventeen of the twenty-one the event needs. The first episode was unaffected because the window starts empty. |

A constant accelerometer output right up to the instant of a brake is not physical either: the IMU is sampled continuously while GNSS speed lags, so the shaking precedes the reported drop. The corrected tests establish variability during the cruise phase.

The correction was verified before the file was touched, by simulating the detector's exact arithmetic against both the old and the new inputs. The old profiles produce no events; the new ones produce three braking events and two stopping events. No production code changed and no assertion changed; only the stimulus is now something a bicycle could actually produce.

Report this as a finding about test design. It is not a defect in the detector, and describing it as a bug fix would misrepresent it. Four tests encoded a physically impossible scenario and stayed red for the life of the project without anyone questioning whether the scenario was the problem. The suite is now 41 tests with 0 failures.

## 11.3 Detection specification

Every threshold sits in DetectionConfig, which is passed to EventDetector at construction so behaviour can be tuned without recompiling the detector. There is now one configuration. There were previously three, and they did not agree; the table below records what was reconciled and the paragraphs after it record why that mattered.

| Parameter | Value the app runs (DetectionConfig default) | Phase A specification, superseded | EventDetectorTest |
| --- | --- | --- | --- |
| windowSize | 50 frames (about 1 s at 50 Hz) | 50 | 10 |
| brakingSpeedDropThreshold | 1.0 m/s | 0.5 | inherited |
| brakingAccelStdDevThreshold | 1.8 m/s2 | 1.2 | inherited |
| brakingSustainedFrames | 25 | 15 | 5 |
| brakingHighConfidencePeakDrop | 1.5 m/s cumulative | 1.5, named as a rate | inherited |
| turningGyroMeanThreshold | 0.6 rad/s | 0.4 | inherited |
| turningBearingChangeThreshold | 15 deg/s | 10.0 | inherited |
| turningMinSpeedThreshold | 2.0 m/s | 2.0 | inherited |
| turningSustainedFrames | 30 | 20 | 8 |
| stoppingSpeedThreshold | 0.3 m/s | 0.5 | inherited |
| stoppingFrames | 150 (about 3 s at 50 Hz) | 100 | 20 |
| stoppingAccelStdDevThreshold | 0.10 m/s2 | 0.15 | inherited |

DetectionConfig's documentation used to state that its defaults matched the Phase A specification, and they did. The service that actually ran during a recording overrode nine of the twelve, every override in the same direction: a longer sustain requirement, a higher signal threshold, or a tighter stationary tolerance. The shipping detector was therefore materially less sensitive than the specified one, and the specification figure was the one under test.

Raising the bar was defensible. A detector tuned on synthetic input will over-trigger on a real bicycle, and raising every threshold uniformly is the obvious first response. What was not defensible is that the change lived only as literal values in a service constructor, with no record of what was observed to motivate it and no measurement of its effect on the false-positive and false-negative rates. The tuned values are now the DetectionConfig defaults and the constructor override is gone, so there is a single configuration and it is the one the tests exercise. Detector sensitivity is deliberately unchanged by that consolidation: the numbers moved location, not value. The measurement itself is still missing, and is now harder to obtain rather than easier, because detected manoeuvres are no longer retained (section 11.4). Taking it would mean instrumenting a build specifically for the purpose and riding it. That is the honest open item on this detector.

The unit tests did not exercise the shipping configuration. EventDetectorTest built its own DetectionConfig with shortened windows, which is a legitimate way to keep tests fast, and its comment claimed that production thresholds were kept for all signal values. The values it kept were the DetectionConfig defaults, not the ones TripRecordingService ran, so all 18 tests validated a configuration that never executed on a phone. The test configuration now shortens only windowSize and the three sustained-frame counts and inherits every signal threshold from the defaults, so the two cannot drift apart again. Making them inherit was not a free change, which is the same finding stated from the other side: at the stricter shipping thresholds the existing synthetic stimuli no longer triggered anything. An accelerometer alternating 3.5 and 0.5 gives a standard deviation of 1.5 and never clears the shipping 1.8, and the moderate-braking case used a 0.8 m/s drop that never clears the shipping 1.0. Those stimuli were re-derived against the real thresholds. The suite is 55 tests with 0 failures.

## 11.4 Trigger conditions and emission

### Input

TripRecordingService registers the accelerometer and gyroscope at SENSOR_DELAY_GAME, roughly 50 Hz, and the fused location provider at 1 Hz. On every sensor frame it reduces the two vectors to orientation-independent magnitudes, the accelerometer as the vector norm minus gravity and the gyroscope as the plain vector norm, and passes them to the detector together with the most recent GNSS speed, bearing-change rate and position. All three detectors are evaluated on every frame.

### Conditions

| Event | A frame qualifies when | Emission | Confidence |
| --- | --- | --- | --- |
| Braking | speed drop from the onset reference exceeds brakingSpeedDropThreshold, and the accelerometer standard deviation over the window exceeds brakingAccelStdDevThreshold | at exactly brakingSustainedFrames consecutive qualifying frames, after which the counter resets to zero and the detector re-arms | HIGH when the peak cumulative drop exceeds brakingHighConfidencePeakDrop, otherwise MEDIUM |
| Turning | the gyroscope mean over the window exceeds turningGyroMeanThreshold, and either the rider is below turningMinSpeedThreshold, or the GNSS bearing-change rate exceeds turningBearingChangeThreshold | once per continuous turn, held by a latch, at or after turningSustainedFrames | HIGH when gyroscope, speed and bearing all agreed on some frame, otherwise LOW |
| Stopping | GNSS speed is below stoppingSpeedThreshold, and the accelerometer standard deviation is below stoppingAccelStdDevThreshold | exactly once, on frame stoppingFrames plus one | always HIGH |

A single non-qualifying frame resets that detector's counter to zero. Detection is therefore debounced by consecutive-frame counting rather than by timers, which keeps the detector free of any clock dependency and is part of why it is testable as a pure function of its input sequence.

### Why braking compares against an onset reference

GNSS updates at 1 Hz while the detector runs at about 50 Hz, so roughly fifty consecutive frames carry an identical speed value. A per-frame speed delta would therefore be non-zero on one frame in fifty and zero on the other forty-nine, and could never coincide with a sustained-frame requirement of 25. The detector instead latches a reference speed when a braking episode begins and compares every subsequent frame against that reference, so the condition stays true across the frames between fixes. This is the same lag that made four tests unsatisfiable (section 11.2), seen from the implementation side rather than the test side.

### An asymmetry in emission

Turning and stopping each emit once per episode. Turning holds an explicit latch that is cleared only when a frame fails the condition, and stopping fires on a single exact frame count. Braking has neither: on emission it resets its counter to zero, so a brake that stays qualifying re-fires every brakingSustainedFrames, which at the shipping values is every 25 frames or roughly every half second. A long descent on the brakes produces a train of events where a turn of the same duration produces one.

Whether that is wrong depends on what a braking event is meant to represent. As a count of distinct manoeuvres it is wrong. As a sampled measure of how much braking occurred it is arguably right. The code does not say which was intended, and the two other detectors imply the first.

brakingHighConfidenceRate was compared against a different quantity from the one it named. Its documentation described a peak speed-drop rate, in metres per second per GNSS update. It was compared against the peak cumulative drop from the onset reference speed, which is not a rate and grows for as long as the episode continues, so over a 25-frame sustain the two diverge and HIGH was assigned more readily than the name suggested. The name was corrected rather than the comparison, and the parameter is now brakingHighConfidencePeakDrop. That choice is worth stating. The criterion the code actually applies, that the rider lost more than 1.5 m/s in a single braking episode, is coherent on its own terms, whereas a rate computed from a 1 Hz speed signal sampled at 50 Hz has a near-zero divisor early in an episode and spikes. Renaming also leaves detector output unchanged, so the confidence assertions in EventDetectorTest remain evidence rather than being re-baselined to whatever the new code happened to produce.

### What an event carries

A DetectedEvent carries its type and confidence, the timestamp of the first qualifying frame rather than of emission, the position at that point, the GNSS speed at emission, the peak accelerometer and gyroscope magnitudes observed during the episode, and the duration from first qualifying frame to emission. None of it is kept. The object exists for the length of one call to CamTransmitLoop.onDetectedEvent and is then discarded: detected manoeuvres are not displayed, not written to the database, and not exported. The detected_events table was dropped in schema v5, and the per-event rows and their five columns were removed from the trip CSV. Only trips.eventCount survives, as a single integer per ride, because dropping a column in SQLite means recreating the table and copying every recorded trip across, which is real risk for one unused field.

Detected events reach the V2X side only as a transmit-rate input. TripRecordingService forwards every emitted event to CamTransmitLoop.onDetectedEvent, which raises the CAM rate from the 1 Hz base to the elevated rate for a five-second hold, so nearby stations receive denser updates through a manoeuvre rather than only at the instant it was detected. That is the detector's only live consumer and the reason it still runs once its user interface is gone. Beyond it, no detected event triggers a DENM and none feeds the use case detection engine. Requirement 11.4 anticipates using them as corroborating signals for the CAM-based use cases in a later phase; that is not implemented. An earlier revision of this section stated that detected events do not reach the V2X side at all, which was wrong: the rate-bump path already existed when it was written.

# 12. Verification methodology

This section describes how the project convinces itself that the bytes it puts on air are the bytes the standard describes. It is the methodological contribution of the work and it was arrived at only after the same class of bug had shipped three times.

## 12.1 The problem with self-consistent testing

A round-trip test encodes with this project's encoder and decodes with this project's decoder. If both share a mistake about a field's bit width, the test passes and the frames on air are malformed. Phone and ESP32-C5 agree with each other and with nothing else. No amount of additional round-trip coverage can detect this, because the oracle is the thing under test.

## 12.2 The three-part answer

| Method | What it does | What it catches |
| --- | --- | --- |
| Independent oracle | Decode with asn1tools compiled from the ETSI ASN.1 modules, an implementation sharing no code with this project. | Any disagreement between this project's understanding of the standard and the standard. |
| Golden byte fixtures | Assert this encoder's exact output bytes, with the expected values produced by the oracle rather than by this encoder. | Silent regressions in encoding. The test fails on the byte, not on a round trip. |
| Bulk replay of real captures | Replay large volumes of genuinely captured traffic through both this decoder and the oracle, and compare every field. | Rare branches, unusual optional combinations, and real-world shapes that synthetic fixtures never produce. |

[ IMAGE PLACEHOLDER - Figure 6 ] Caption: The verification loop. Must show: A cycle diagram with two clearly separated halves. Left half, this project: PhoneCamBuilder, CamUperCodec encode, bytes. Right half, independent: the vendored ETSI .asn modules compiled by asn1tools, producing an expected decode. Between them, three arrows labelled with the three methods: golden-byte assertion, bulk replay comparison, and off-air confirmation. Close the loop with a fourth arrow from the ESP32-C5 radio back to an independent receiver, labelled with the 26 own CAMs verified off air. The point the diagram must make is that the two halves share no code, so agreement between them is evidence and agreement within one half is not.

## 12.3 The vendored schemas

Three tests assert exact bytes: CamEncodeGoldenTest, DenmAirReceiveTest and SpatemUperCodecTest. Their expected values came from asn1tools compiled against ETSI modules that at one point existed only as an untracked working copy on one machine. A golden-byte fixture nobody else can regenerate is a fixture nobody can safely touch, so the modules are now in the repository.

| Property | Value |
| --- | --- |
| Location | asn1/ |
| Files | Seven .asn modules, 576 KB of a 4.2 MB upstream checkout |
| Source | consider it GmbH C-ITS-Parser, commit f457426efc2486fac49a02fc9a1c8c7762d160e9, MIT licensed, LICENSE retained |
| CAM and DENM | cam_1_4_1.asn, denm_1_3_1.asn, with cdd_1_3_1_1.asn |
| SPATEM and MAPEM | spatem_2_2_1.asn, mapem_2_2_1.asn, dsrc_2_2_1.asn, with cdd_2_2_1.asn |
| Tooling | Python with asn1tools, verified with 0.167.0 |
| Used at build or run time | No. Schemas only. Nothing in the app or firmware reads them |

CAM and DENM use the release 1 common data dictionary while SPATEM and MAPEM use release 2. Both are needed and they are not interchangeable. The seven modules were verified sufficient in isolation: copied into an empty directory, all three specifications compile and reproduce the committed golden bytes byte-identically.

The rule that matters. Never regenerate a golden fixture from this project's own encoder output. That is precisely the mistake these files exist to catch, and doing it converts the strongest test in the suite into a tautology. Regenerate through asn1tools or do not regenerate at all.

## 12.4 Evidence produced by this method

| Claim | Volume | Result |
| --- | --- | --- |
| SPATEM bit layout is correct | 79,042 real SPATEMs, the whole 2026-03-18 drive across seven or more roadside units plus the bench trigger | All matched the oracle on every field; none hit an unsupported branch |
| DENM decode is correct | 1,885 DENMs | 0 mismatches |
| Roadside unit CAM decode is correct | 611 roadside unit CAMs on the bench | All decoded |
| The transmitted CAM is well formed | 26 of this project's own CAMs, captured back off the on-board unit's receiver | All 26 accepted by a decoder that rejected them before the yawRateConfidence fix |
| The encoder is byte-exact | CamEncodeGoldenTest | asn1tools decoded this encoder's output and re-encoded it byte-identically |

Three encoding bugs were found by this method that self-consistent tests structurally cannot catch. See section 9.4.

## 12.5 The other independent check: two witnesses on the bench

The bench campaign uses a second form of independence. Both traffic sources publish the raw UPER they transmit on their own broker topics, so the on-board unit's forwarded output can be counted against two receivers that share none of its code. That is what makes section 13 a cross-check rather than a self-report.

# 13. Bench test campaign, 2026-08-25

| Field | Value |
| --- | --- |
| Firmware | obu-firmware at commit b2b57fa, flashed to COM3 via the CH343 UART bridge at 921600 baud |
| Application | app-debug.apk, Pixel 9 Pro on the C5's native USB-C port |
| Device under test | ESP32-C5 on-board unit |
| Traffic source 1 | Roadside unit, broker 192.168.3.202, transmitting SPATEM and CAM |
| Traffic source 2 | CiT One on-board unit, broker 192.168.3.201, transmitting DENM and CAM |
| Independent witnesses | Both brokers' receive topics. Each device hears the other |
| Verdict | The receive path works against all three live message types with zero failures |

[ IMAGE PLACEHOLDER - Figure 7 ] Caption: The bench arrangement. Must show: A photograph or diagram of the physical bench: the ESP32-C5 under test with the phone on its native port, the roadside unit, the CiT One, and the two broker machines. If drawn rather than photographed, mark which device hears which, since the mutual-witness arrangement is what makes the cross-check possible.

## 13.1 T1, message type coverage and rate

305-second continuous capture.

| Type | Frames | Rate | Stations |
| --- | --- | --- | --- |
| CAM | 1244 | 4.08/s | 2 |
| SPATEM | 978 | 3.20/s | 1 |
| DENM | 646 | 2.12/s | 3 |
| Total | 2868 | 9.40/s |  |

Per station, with received signal strength: SPATEM from the roadside unit, 978 frames at -65 to -48 dBm; CAM from the CiT One, 633 frames at -58 to -48 dBm; DENM from the CiT One, 616 frames at -65 to -48 dBm; CAM from the roadside unit, 611 frames at -65 to -60 dBm; plus two further DENM sources that happened to be on air, 20 and 10 frames.

All three types decoded concurrently, from both transmitters plus two additional sources. PASS.

## 13.2 T2, decode integrity

| Check | Result |
| --- | --- |
| Decode failures across CAM, DENM and SPATEM | 0 |
| Unexpected BTP ports from the firmware | 0 |
| USB input or output errors | 0 |
| Device detach events | 0 |
| Fatal exceptions | 0 |

Zero decode failures across 2868 frames. Because the decoders return null rather than guessing whenever an extension bit or unsupported optional appears (section 9.2), a zero here means every frame matched the bit layouts exactly. It does not mean failures were swallowed. PASS.

## 13.3 T3, cross-check against independent receivers

60-second simultaneous capture from both brokers, counting the same UPER the on-board unit sees.

| Stream | Independent witness | This on-board unit |
| --- | --- | --- |
| Roadside unit SPATEM | 2.00/s | 3.20/s |
| Roadside unit CAM | 2.00/s | 2.00/s |
| CiT One CAM | 2.05/s | 2.08/s |
| CiT One DENM | 1.00/s | 2.02/s |

CAM matches on both transmitters. SPATEM and DENM read high, which T4 explains and which is not a defect.

## 13.4 T4, duplicate transmission

The discrepancies above are real duplicate transmissions, not double counting in this firmware. Inter-arrival analysis of the captured stream:

| Type | Gaps under 150 ms | Median of those | Identical content, different RSSI |
| --- | --- | --- | --- |
| SPATEM | 50% (485/977) | 7 ms | 480 / 485 |
| DENM | 50% (308/615) | 5 ms | 282 / 308 |
| CAM | 2% (11/632) | 100 ms | 1 / 11 |

Each SPATEM and DENM goes out twice, about 5 to 7 ms apart, with different signal strength: two antennas. CAM is sent once. This also reconciles the broker figures, since the CiT One reports one copy on its primary receive topic and the other on its redundant topic, and only the primary was counted.

A promiscuous receiver forwarding both copies is correct behaviour. The application deduplicates downstream, DENM on the ETSI action identifier and SPATEM on the intersection key, so the interface shows one entry per event. The cost is bandwidth: 38 percent of the bytes carried on the serial link are duplicate copies.

## 13.5 T5, serial link load

9.40 frames per second, about 1550 B/s or 12.4 kbit/s, measured over the 305 s window

Largest frame: a DENM at 402 B UPER, 416 B payload, 81 percent of the 512 B cap with 96 B headroom

On the wire that frame is 423 B, 41 percent of the 1024 B transmit ring

Suppressing duplicate copies would reduce this to about 961 B/s or 7.7 kbit/s

No frame in this session exceeded the payload cap

## 13.6 T6, firmware drop counters

ESP32: tx fail 0 - oversize 0 - crc err 0

Read directly off the application after the capture. These are free-running totals since firmware boot, so all three being zero covers the whole session rather than just the test window: no oversize drops, no transmit failures and no CRC errors at any point since the board was flashed. PASS.

## 13.7 T7, end-to-end interface verification

A screenshot confirms the full chain reaches the display: link state connected; a hazard showing stationaryVehicle from the CiT One at 30 m with a 1000 m relevance radius at -63 dBm; live signals showing one intersection with signal group 1 red and group 2 amber at -63 dBm; and a station showing the CiT One as a car at 1.4 km/h, heading 19 degrees, 25 m away at -50 dBm. Signal group colouring, the relevance radius taken from the GeoNetworking header, and per-station signal strength all render correctly.

[ IMAGE PLACEHOLDER - Figure 8 ] Caption: V2X screen during the campaign, showing all three message types at once. Must show: The 14:45 screenshot from the 2026-08-25 session: link state connected, one hazard, one signalised intersection with two coloured signal groups, and one station row. Source: This screenshot exists and is referenced in 05-obu-bench-test-2026-08-25.md, section T7.

### Finding: the roadside unit's CAM decoded but was never displayed

The station list read one station in range, showing only the CiT One. The roadside unit was absent despite 611 of its CAMs decoding successfully during the capture. The cause is described in section 10.6: the deliberate exclusion of roadside units from the detection engine also removed them from the display, because the display was fed from the engine's own position map.

This is an application defect introduced with the roadside unit CAM decode fix earlier the same day, not a firmware problem. The firmware forwarded all 611 correctly. It was fixed and re-verified in the same session:

2 station(s) in range - latest CAM per station Station 2199514753 - Car 0.8 km/h - heading 192deg 28 m -52 dBm Station 440624502 - Roadside unit roadside unit - no kinematics 46 m -61 dBm

[ IMAGE PLACEHOLDER - Figure 9 ] Caption: Station list after the roadside unit display fix. Must show: The 15:01 screenshot showing two stations in range with the roadside unit present and its kinematics line correctly suppressed. Source: This screenshot exists and is referenced in 05-obu-bench-test-2026-08-25.md, section T7.

## 13.8 T8, station identifier rotation

Station identifiers rotated twice within one session.

| Time | Roadside unit | CiT One |
| --- | --- | --- |
| About 09:00 | 968482441 | 2880458775 |
| 14:45 | 3983312873 | 3257224191 |
| 15:01 | 440624502 | 2199514753 |

That is a rotation inside 16 minutes. Pseudonym rotation is the intended privacy behaviour of the transmitters and is not a firmware issue. The consequences for the application, none of which are currently handled:

DENM deduplication keys on the ETSI action identifier, which contains the originating station identifier. A hazard that outlives a rotation appears as a second independent pin rather than an update of the first, and both persist until the 60 s expiry.

The station list and map key on station identifier, so a rotation shows one physical vehicle twice for up to the 15 s window.

SPATEM is unaffected, because it deduplicates on the intersection reference, which is a property of the junction rather than of the sender. That is the right key and it survives rotation.

The generalisable lesson. Any future logic that assumes a station identifier identifies a physical unit over time will be wrong. This constrains trajectory reconstruction, per-vehicle history, and anything that would try to correlate a vehicle across a journey.

## 13.9 T9, stack fix and re-verification

|  | Before fix, 305 s | After fix, 125 s |
| --- | --- | --- |
| Total | 9.40/s | 8.73/s |
| CAM | 4.08/s | 4.11/s |
| SPATEM | 3.20/s | 3.98/s |
| DENM | 2.12/s | 0.64/s |
| Decode failures, I/O errors, crashes | 0 | 0 |
| Mutex timeouts | - | 0 |

SPATEM capture rose from about 80 percent to about 100 percent of the theoretical 4.00/s, which is 2 Hz across two antennas. This is not attributable to the fix with confidence, because RF geometry moves between runs, but it is the direction that relieving stack pressure would produce and it is worth re-checking on the next run. The DENM drop is the CiT One's trigger being intermittent, not a receive problem.

### Finding: no automatic reconnection after re-enumeration

Reflashing resets the board, which re-enumerates its USB device. The application did not recover: it went to the connection error state and stayed there until Connect was tapped manually, followed by a fresh USB permission grant.

This matters more for the intersection use case than SPATEM does. On a bike, a jostled cable that re-enumerates leaves the link dead until the rider notices and taps a button, which is a silent loss of the CAM stream the use case runs on. The permission grant is a genuine one-time consent and cannot be automated, but retrying automatically when a matching device is already attached would cover the common case.

## 13.10 Readiness assessment

### Working

All three received message types decode correctly from live over-the-air traffic

Concurrent multi-station, multi-type reception with no interference between streams

A sustained five-minute run with no link drop, no I/O error and no crash

Signal strength plausible and discriminating between transmitters, -48 to -65 dBm at bench distance

No frame exceeded the serial payload cap under this traffic mix

### Recommendation as recorded

Ready for continued bench and short-range field work as it stands. Not ready for a road drive past real roadside units until the payload cap is raised, because the failure there is silent: oversize SPATEMs are counted and dropped, so the symptom is that the intersection never appears rather than that an error is reported.

# 14. Requirements coverage

Mapping every chapter of V2X_MicrOBU_Android_App_Requirements_v15.pdf to its implementation and to the evidence that it works. Status as of 2026-08-25, commit cc35994. The section-level matrix is maintained in docs/01-requirements-traceability.md and this section reproduces it.

## 14.1 Status values

| Status | Meaning |
| --- | --- |
| Done | Implemented and exercised on both hardware paths |
| Done (CiT One) | Implemented; applies only to the CiT One path by design |
| Done (ESP32-C5) | Implemented; applies only to the ESP32-C5 path by design |
| Partial | Implemented in part, with the remainder identified |
| Backlog | Explicitly deferred in the requirements themselves |
| Superseded | The ESP32-C5 transition changed the answer |
| Not started | No implementation |

Twenty-three source files name a requirements section in a documentation comment, chapter 13 being cited by sixteen of them, more than any other. Absence of a citation is not absence of implementation: several well-covered areas were written before that convention and are mapped by inspection.

## 14.2 The matrix

| Section | Title | Status | Implementation | Evidence |
| --- | --- | --- | --- | --- |
| 0.1 | Technological innovation context | n/a | Context, not a requirement | - |
| 0.2 | Bicycle safety use case foundation (C2C-CC) | Done | DenmUseCase.kt, UseCaseType.kt | Use cases 1.1 and 1.2 |
| 1.1 | Test intersections and use cases | Done | UseCaseDetectionEngine.kt, UseCaseType.kt | IMA-S observed firing on hardware, 2026-08-25 |
| 1.2 | C2C-CC use case mapping and roadmap | Done | UseCaseType.kt, UseCaseDetectionConfig.kt | Five use cases enumerated |
| 2.1 | Screens and features | Done | ui/screens/ | Bench screenshots |
| 2.2 | User interactions | Done | UseCaseAlertPreferences.kt, Settings | Per use case toggles |
| 2.3 | Backend, database and login | Partial | data/db/ Room only | No login and no backend; local only by design |
| 3.1 | Android version and target devices | Done | minSdk 29, targetSdk 36 | Runs on Pixel 9 Pro |
| 3.2 | Performance and offline | Done | Offline by construction on the ESP32-C5 path | 210 MB PSS, 43 threads |
| 4.1 | Development environment | Done | Gradle 8.10.2, AGP, Android Studio JBR | Builds from the command line |
| 4.2 | Architecture | Done | MVVM, Hilt, repositories; pure domain classes | Domain unit-tested without Android |
| 4.3 | Key libraries | Done | Compose, Room, Hilt, osmdroid, usb-serial-for-android, Paho MQTT | - |
| 4.4 | Security requirements (future) | Backlog | - | See 16.2 |
| 5.1 to 5.4 | Visual language, system bars, UX, wireframes | Done | Compose Material 3, edge to edge | Screenshots |
| 5.5 | Alert level model (three tier) | Done | AlertLevel.kt, UseCaseDetectionConfig.kt, UseCaseDetectionEngine.kt | Observed WARNING on hardware |
| 6 | Sensor data streams | Done | SensorRepository.kt, CamUseCaseRepository.kt | GNSS, accelerometer, gyroscope, magnetometer, barometer |
| 7.1 | Recording mode | Done | TripRecordingService.kt, RecordingScreen.kt | - |
| 7.2 | CSV export format | Done | CsvExporter.kt, TripExporter.kt | Export includes V2X messages and signal strength |
| 8.1 | Connection phase roadmap | Superseded | ObuHardware.kt, TransportType.kt | Chapter 13 replaced the roadmap |
| 8.2 | Transport methods detail | Partial | UsbSerialTransport.kt, UsbNetworkDetector.kt, MqttRepository.kt | USB-C on both paths; Bluetooth not implemented |
| 9 | Key design principles | Done | Pure domain packages, no Android imports | EventDetectorTest, UseCaseDetectionEngine unit-testable |
| 10.1 | USB-C wired transport | Done (CiT One) | UsbNetworkDetector.kt | Superseded on the ESP32-C5 path by USB serial |
| 10.2 | CAM reception and use case detection | Done | Cam.kt, CamUseCaseRepository.kt, MqttViewModel.kt | 1244 CAMs decoded in 305 s, 0 failures |
| 10.2.1 | Detection algorithm detail | Done | UseCaseDetectionEngine.kt, UseCaseDetectionConfig.kt | IMA-S fired with 4.8 s time to conflict on hardware |
| 10.3 | Test and verification procedure | Done | CamParser.kt, UseCaseDetectionConfig.kt, UseCaseDetectionEngine.kt | Extended well beyond the original procedure; see section 12 |
| 10.4 | New and updated UI elements | Done | MqttTopicViewerScreen.kt | Alert panel, list, topics, map |
| 10.5 | Phase 02 key technical decisions | Done | DenmUseCase.kt | DENM decoupled from sensor triggers |
| 11.1 | Orientation-independent sensor strategy | Done | SensorRepository.kt, magnitude based | - |
| 11.2 | Running standard deviation event detector | Done | EventDetector.kt, RunningStats.kt | 18 unit tests, 0 failures |
| 11.3 | Trip recording architecture | Done | TripRepository.kt, TripRecordingService.kt | - |
| 11.4 | Data model | Done | data/db/ Room entities | - |
| 11.5 | New UI elements for Phase A | Done | TripHistoryScreen.kt, TripReviewScreen.kt | - |
| 11.6 | Phase A success criteria | Partial | - | Needs a real ride. The main open evidence gap |
| 12.1 | Multi-vehicle handling and notification limits | Partial | Engine tracks per-station history | No notification cap |
| 12.2 | Intersection ambiguity: traffic light state | Partial, advanced | SpatemUperCodec.kt | 79,042 messages cross-checked; see 14.4 |
| 12.3 | Shared road and bike lane awareness dataset | Not started | - | Would need MAPEM lane geometry |
| 12.4 | Geo-server for crowdsourced trajectory data | Not started | - | Related to the 2.3 backend gap |
| 12.5 | Geofencing around high-risk intersections | Not started | - | - |
| 12.6 | Sensor fusion roadmap (Kalman filter) | Not started | - | - |
| 12.7 | EventDetector evolution | Not started | - | - |
| 13.1 | ESP32-C5 as a second OBU option | Done | obu-firmware/, ObuHardware.kt | Bench campaign T1 to T9 |
| 13.2 | Transport: USB-C to ESP32 | Done | SerialFrame.kt, serial_link.c | 2868 frames in 305 s, 0 errors |
| 13.3 | Settings: OBU hardware selection | Done | ObuHardwarePreferences.kt, Settings | Both paths selectable |
| 13.4 | DENM trigger retained for CiT One only | Done (CiT One) | MqttTopicViewerScreen.kt gating | Trigger hidden on the ESP32-C5 path |
| 13.5 | Phone-generated CAM | Done (ESP32-C5) | PhoneCamBuilder.kt, CamUperCodec.kt, CamTransmitLoop.kt | Golden-byte test; 26 own CAMs verified off air |
| 13.6 | Adaptive CAM transmission rate | Partial | CamTransmitConfig.kt | Fixed 1 Hz; adaptive rate not implemented |
| 13.7 | UI updates: map view and dashboard | Done | V2xLiveMapView.kt, DashboardScreen.kt | Screenshots |
| 13.8 | Detection engine unchanged for reception | Done | UseCaseDetectionEngine.kt | Transport agnostic; zero SPATEM or MAPEM references |
| 13.9 | Bluetooth transport (open discussion) | Not started | - | Remains open, as the requirement says |

## 14.3 Work delivered beyond the requirements

Chapter 13 does not cover the following, because it postdates version 15 of the document. For a publication these are contributions rather than scope creep.

| Area | What | Evidence |
| --- | --- | --- |
| DENM over-the-air receive | GeoBroadcast unwrapping, DenmUperCodec | 1,885 DENMs cross-checked, 0 mismatches |
| SPATEM receive | SpatemUperCodec, live signal phase UI | 79,042 messages cross-checked, 0 mismatches |
| Roadside unit CAM support | rsuContainerHighFrequency decoding | 611 roadside unit CAMs decoded on the bench |
| Verification methodology | Independent ETSI oracle, golden bytes, real captures | Three encoding bugs found that self-consistent tests structurally cannot catch |

## 14.4 The notable movement: 12.2

The requirements listed traffic light state as future work. It is now partly delivered: SPATEM is received over the air and decoded to per signal group phase and timing, validated against 79,042 real messages. What remains is the association problem, knowing which signal group applies to the rider's lane, which needs MAPEM lane geometry from 12.3. This is best presented as a backlog item advanced ahead of schedule with the remaining half named precisely, rather than as complete.

# 15. Design decisions and their alternatives

Each decision states what was chosen, what the alternative was, and why the alternative was rejected. Where a decision has a cost, the cost is stated.

## D1 Add the ESP32-C5 as a second path rather than replacing the CiT One

Chosen. Both hardware paths are supported at runtime, selected in Settings.

Alternative. Migrate fully to the ESP32-C5 and delete the CiT One path.

Reasoning. The CiT One is a certified commercial unit and remains the reference against which the ESP32-C5 is judged. Deleting it would have removed the only independent witness available on the bench, and with it the ability to cross-check the new path's output against something that shares no code with it. The requirements were amended rather than the hardware replaced, which is why chapter 13 exists.

Cost accepted. Two transports, two message representations and two connection flows to maintain and to document.

## D2 The phone builds the CAM; the ESP32-C5 stays dumb

Chosen. PhoneCamBuilder and CamUperCodec run on the phone; the board wraps and transmits what it is given, on the phone's clock.

Alternative. Wire a GNSS module to the board and generate CAM on-chip.

Reasoning. The phone already has a fused position estimate better than a bare module would give. The codecs must exist on the phone regardless, since the receive path decodes third-party messages there, so on-chip generation would duplicate rather than replace them. And a hand-written encoder on a microcontroller is materially harder to test than the same encoder under a JVM unit test with a byte-exact fixture, which is where the verification method in section 12 lives.

Cost accepted. The serial link becomes the transmit clock. A dead cable means silence rather than stale broadcasts, which is the safer failure but does mean transmission depends on the phone.

## D3 A private framed serial protocol rather than IP or MQTT over USB

Chosen. A binary protocol with sync bytes, type, length and CRC over USB CDC-ACM.

Alternative. Run a broker or an IP stack on the ESP32-C5 and reuse the CiT One path's MQTT client unchanged.

Reasoning. The ESP32-C5 path deliberately carries no network layer. An IP stack and a broker on a microcontroller would add substantial code, memory and failure modes in exchange for reusing a client the project already has working. The framed protocol is a few hundred lines on each side, is symmetric, and its failure modes are enumerable. It also keeps the path genuinely offline, which strengthens rather than weakens the offline requirement in 3.2.

Cost accepted. Two sides of a protocol that must be updated together, with a silent failure mode if they are not. This is called out at both definitions.

## D4 Bypass the supported transmit API to send QoS Data frames

Chosen. tx_custom.c calls undocumented internal driver functions directly.

Alternative. Accept the supported API's rejection of QoS Data and downgrade to non-QoS Data frames, or attempt a linker-level override of the gate.

Reasoning. Real ITS-G5 hardware sends QoS Data, and diverging from that would undermine the claim that this is an ITS-G5 station. The linker override was attempted and confirmed not to work; it is retained only as a record. The bypass came from a transmit-enabled fork of the same receiver firmware this project already uses, same authors and same chip, with a parameter set proven at the only upstream call site.

Cost accepted. All sanity checking in the supported path is skipped, so a malformed frame can now crash or corrupt rather than being cleanly rejected. The reverse-engineered structure layouts are pinned only by a size assert, which does not catch a field reordering that preserves the total size. This is the least defensible component in the system.

## D5 Prime the radio at channel 177 and nudge to 5900 MHz

Chosen. Set 5 GHz band mode, prime channel 177 at 5885 MHz, then change the PHY frequency to 5900 MHz.

Alternative. Operate at 5885 MHz, inside the part's specified range, and accept being one channel away from the ITS-G5 control channel.

Reasoning. 5900 MHz is 15 MHz above the part's specified 5180 to 5885 MHz range. Receive tolerates the overshoot; transmit may be power-amplifier calibration gated. Priming at the top legal channel keeps transmit on the closest real power table before the frequency is nudged. Operating at 5885 would have meant not being on the ITS-G5 channel at all, which defeats the purpose.

Cost accepted. This is a mitigation for a hypothesis, not a confirmed diagnosis. The isolation test that would settle it, moving both firmware and sniffer to 5885 MHz, has not been run.

## D6 Keep the serial payload cap at 512 bytes and drop Phase B

Chosen. SERIAL_LINK_MAX_PAYLOAD stays at 512. The work to raise it was cancelled.

Alternative. Raise the cap and the receive frame limit to about 1536 bytes so that real road roadside unit SPATEM and MAPEM fit.

Reasoning. The project goal is one working use case, intersection movement assist, which UseCaseDetectionEngine drives entirely from CAM kinematics; the engine contains zero references to SPATEM or MAPEM. Everything the goal needs fits the current cap with margin: CAM 26 to 211 B, DENM 402 B, bench SPATEM 58 B, against a 498 B budget. Raising the cap buys only road roadside unit SPATEM and MAPEM, which is the add-on rather than the goal, while putting a measured zero-failure chain at risk. The one component of that work which reduces risk, moving the receive buffer off the WiFi callback stack, was done separately.

Cost accepted. The 2026-03-18 drive measured real road roadside unit SPATEMs at 555 B median and 1243 B maximum, so roughly 70 percent would be dropped as oversize. The failure is silent: the symptom is that the intersection never appears, not that an error is reported. This is why the readiness assessment says not ready for a road drive past real roadside units.

## D7 Verify against an independent ASN.1 implementation

Chosen. asn1tools compiled from the ETSI modules is the oracle. Golden-byte fixtures assert exact output. Bulk replay compares every field over real captures.

Alternative. Continue relying on round-trip tests through this project's own encoder and decoder.

Reasoning. Round-trip tests structurally cannot catch a shared mistake about a field's bit width, and this project shipped exactly that bug three times: CurvatureCalculationMode, the GeoNetworking reserved bytes, and yawRateConfidence. Phone and ESP32-C5 agreed with each other and with nothing else, so every internal test passed while the frames on air were malformed. Only a second, independent implementation detects this.

Cost accepted. A Python toolchain is now part of the verification story, and golden fixtures must be regenerated through it rather than through this project's encoder.

## D8 Vendor the seven ASN.1 modules into the repository

Chosen. asn1/ holds the seven .asn files, 576 KB, with the upstream licence retained.

Alternative. Document the upstream URL and commit and expect anyone regenerating a fixture to fetch them.

Reasoning. The expected values in three byte-exact tests came from modules that existed only as an untracked working copy on one machine. A golden-byte fixture nobody else can regenerate is a fixture nobody can safely touch, which turns the strongest tests in the suite into tests people work around. Verified sufficient in isolation before committing.

Cost accepted. 576 KB of vendored third-party schema in the repository, and a re-pinning decision to make deliberately if a newer ETSI release is adopted.

## D9 Exclude roadside units from detection but show them anyway

Chosen. Roadside unit CAMs are tracked in a separate flow and merged with the engine's road users for display only, with kinematics suppressed.

Alternative. Either leave roadside units in the detection engine, or accept that they are invisible.

Reasoning. A permanently stationary station at a fixed point is exactly the shape the standstill and intersection use cases match, so leaving them in raises a standing false alert for as long as the unit is in range. But making them invisible loses real information: the bench found 611 roadside unit CAMs decoding correctly and never being displayed. Separating detection from display resolves both. Kinematics are suppressed because a roadside unit's CAM carries none, and printing zeroes would assert a stationary vehicle facing due north.

## D10 Expire hazards, signals and roadside units on a clock

Chosen. Clock-driven expiry with per-entity windows: 3 s for remote CAM, 15 s for signals and roadside units, 60 s for hazards.

Alternative. Filter on emission, recomputing the visible set whenever a message arrives.

Reasoning. The source flows only emit when something arrives. A sender that drives away or loses power never triggers a recomputation, so its entry would stay on screen indefinitely. The windows differ because the claims differ in how dangerous staleness is: a traffic light that stopped updating is not still green, so 15 seconds; a hazard is a slower claim, so 60.

## D11 Keep the detection engine transport agnostic

Chosen. CamUseCaseRepository normalises both paths into the domain Cam before the engine sees anything.

Alternative. Let the engine branch on transport where the two paths differ.

Reasoning. Requirements section 13.8 states this and it is what makes the ESP32-C5 a drop-in second unit rather than a fork of the application. A branch in the engine would mean every use case needs testing twice and the two paths drift apart under maintenance. Confirmed by inspection: zero transport references in the engine.

## D12 Reject secured messages rather than parse them

Chosen. Frames with GeoNetworking NextHeader=2 are rejected.

Alternative. Attempt to parse the secured envelope and extract the payload without verifying it.

Reasoning. TS 103 097 message signing is out of scope, and parsing a secured envelope without verifying it would produce data that looks trustworthy and is not. Rejecting is honest about what the system can and cannot vouch for. 75 such frames were observed in earlier captures; the unit under test runs with security disabled, so this has not blocked anything.

Cost accepted. The system cannot operate in an environment where signing is mandatory. See 16.2.

## D13 Correct the failing tests, not the detector

Chosen. Four EventDetectorTest cases were rewritten to describe physically achievable stimuli. No production code and no assertion changed.

Alternative. Adjust the detector's thresholds or window behaviour until the existing tests pass.

Reasoning. The investigation established that the detector was correct and the tests described situations it cannot physically see, because they ignored the settling time of the rolling window. Changing the detector to satisfy an impossible test would have introduced a real defect to satisfy an imaginary one. The correction was verified by simulating the detector's exact arithmetic against both old and new inputs before the file was touched.

## D14 Move the receive capture buffer to static storage

Chosen. rx_item_t is static in both the promiscuous callback and the forwarding task.

Alternative. Leave it as a stack local, or reduce the frame size limit until it fits comfortably.

Reasoning. At about 800 bytes it occupied roughly a fifth of the WiFi driver task's 3.5 KB stack, in a callback already several frames deep in the driver's call chain. That is a stack overflow that appears only under real traffic, in front of a roadside unit rather than on a bench, and presents as a random panic pointing nowhere near its cause. Static is safe here because each buffer is touched by exactly one task and the queue send copies the structure out before returning.

# 16. Known limitations and open items

Ranked by what a reviewer is most likely to probe.

## 16.1 The main open evidence gap: requirement 11.6

This is the one to be straightforward about. Phase A success criteria are not met and must not be claimed. The bench proves reception, concurrent decoding of three message types, and end-to-end delivery to the interface. It cannot prove that the intersection use case behaves correctly with two genuinely moving stations, because nothing on the bench moves. That is the central claim of the project and it needs a real ride to substantiate.

What exists is a use case observed firing on hardware, IMA-S with a time to conflict of 4.8 seconds, against a transmitter moving at 1.4 km/h. What does not exist is a measurement of whether the thresholds in section 10.4 are correct at road speeds, whether the alert arrives early enough to be useful, and whether it produces false alerts in ordinary riding.

## 16.2 Security: no message signing

ETSI TS 103 097 message signing is not implemented and is out of scope per requirement 4.4, which classifies it as future work. The firmware rejects secured packets rather than mis-parsing them (decision D12). The unit under test runs with security disabled, so this has not blocked anything on the bench.

The honest statement of the consequence: the system trusts every message it receives and can neither verify a sender nor be verified by one. That is acceptable for a research prototype on a closed bench and is not acceptable for anything deployed. This is the most likely reviewer question and the answer above is the answer.

## 16.3 The remaining open items

| Item | State | Notes |
| --- | --- | --- |
| Backend and login (2.3) | Not implemented | Everything is on-device. State as a scope boundary rather than leaving it to be discovered |
| Adaptive CAM rate (13.6) | Partial | Fixed 1 Hz. The elevated rate and geofence radius in CamTransmitConfig are explicitly placeholders |
| Bluetooth (8.2, 13.9) | Not implemented | The requirements leave it open |
| Signal group to lane association (12.2) | Half delivered | SPATEM decoded and validated; association needs MAPEM geometry |
| Automatic reconnection | Not implemented | Found by T9. Matters on a bike because the failure is silent |
| Station identifier rotation | Not handled | Found by T8. Fragments DENM and CAM identity across a rotation |
| Notification cap (12.1) | Not implemented | The engine tracks per-station history but does not limit concurrent alerts |

## 16.4 Limitations carried deliberately

Documented decisions rather than oversights. Each has its reasoning in section 15 and in the commit history.

512-byte serial payload cap. About 70 percent of real road roadside unit SPATEMs would be dropped. Accepted; see D6.

No MAPEM decoder. Nothing on air transmits it; it exists only in recorded drive data.

Secured messages rejected rather than parsed. See D12.

Station identifiers rotate. They cannot identify a physical unit over time. See T8.

Turn warnings are inferred from geometry. Baseline CAM carries no indicator field.

Detection thresholds are untuned. Initial engineering estimates awaiting real intersection data.

## 16.5 Untested, and honestly so

| Area | Why it is untested |
| --- | --- |
| Sustained load at road rates | The bench ran at 9.4 frames per second. Drive data implies 24 to 32 frames per second with frames three times larger, where the transmit mutex interaction, a 400 ms worst-case hold against a 1 Hz heartbeat and a three-beat timeout, becomes the thing to watch |
| The serial link's actual ceiling | It has never been saturated, so it is unmeasured |
| MAPEM | Nothing on air is transmitting it and no decoder is written |
| Secured message handling beyond rejection | The bench runs with security disabled |
| The 5900 MHz transmit hypothesis | The isolation test described in D5 has not been run |

# 17. Building, flashing and reproducing

## 17.1 Android application

Open in Android Studio and build the app module, or build from the command line with the cached Gradle distribution and Android Studio's bundled JDK. Gradle 8.10.2, minimum SDK 29, target SDK 36.

## 17.2 Firmware toolchains: use a dedicated terminal for each

This bites every time. obu-firmware builds against the receiver firmware's pinned ESP-IDF 6.1. The separate obu-cam-transmistter project builds against the global ESP-IDF 5.5.4. Exporting both in one shell fails, because the second export inherits the first's Python environment path and reports every dependency as unmet. The fix is a fresh terminal, or clearing the two environment variables. It is not a reinstall, and running the installer to fix it makes things worse.

obu-firmware has no ESP-IDF checkout of its own and reuses the receiver firmware's installed one. Always export from that pinned checkout rather than a global shortcut, because this firmware's undocumented PHY and driver internals were verified against that specific build.

## 17.3 Build and flash

idf.py set-target esp32c5 # once per clean build directory idf.py build idf.py -p COM5 -b 921600 flash monitor

Use the UART bridge port for flashing, not the native port. If the build fails with a message about a header provided by a component not in the requirements list, ESP-IDF 5.x split the old monolithic driver component apart; add the named component to REQUIRES in main/CMakeLists.txt. This has already been done once for the GPIO and UART driver components.

## 17.4 Bring-up checklist for the phone to board link

Each step isolates the layer below it.

Flash and install together. The payload cap must match on both sides. A mismatch silently rejects every large frame.

Does Android see the device at all? Plug into the native port, tap Connect, and read the transport's log. It logs every attached device and each device's interfaces. An empty list means cable, OTG or wrong port, below the application entirely.

Did the right interface get claimed? The board's USB Serial/JTAG is a composite device. Expect CDC control, CDC data and a vendor-specific JTAG interface in that dump.

Is the link alive? The heartbeat runs at 1 Hz regardless of radio traffic and the application marks the link dead after about 3.5 seconds of silence. Connected and staying connected means device to host genuinely works.

Connected but no messages arriving? Suspect DTR. The application asserts DTR and RTS on open, because the CDC driver does not by default and the board's endpoint may gate transmission on the host opening the line. This remains unverified on hardware: test it both ways and record the answer next to the identifier note in serial_link.h.

Watch the counters, not just the sent total. A rising transmit-failure count means CAMs reach the board and the radio rejects them: a radio problem, not a link problem.

## 17.5 Reproducing the bench measurements

Capture with the Android log filtered on the CAM use case repository tag while subscribed to both brokers' receive topic trees. Decode cross-checks use asn1tools with the modules in asn1/.

import asn1tools spec = asn1tools.compile_files(["asn1/cam_1_4_1.asn", "asn1/cdd_1_3_1_1.asn"], "uper") spec.decode("CAM", raw_uper_bytes)

For SPATEM, compile spatem_2_2_1.asn, mapem_2_2_1.asn, dsrc_2_2_1.asn and cdd_2_2_1.asn together and decode SPATEM.

# 18. Standards and references

## 18.1 Standards

| Reference | Title | Used for |
| --- | --- | --- |
| ETSI EN 302 637-2 | Intelligent Transport Systems; Vehicular Communications; Basic Set of Applications; Part 2: Specification of Cooperative Awareness Basic Service | CAM encode and decode |
| ETSI EN 302 637-3 | Intelligent Transport Systems; Vehicular Communications; Basic Set of Applications; Part 3: Specifications of Decentralized Environmental Notification Basic Service | DENM decode and the HLN-SV transmit profile |
| ETSI TS 103 301 | Intelligent Transport Systems; Vehicular Communications; Basic Set of Applications; Facilities layer protocols and communication requirements for infrastructure services | SPATEM and MAPEM |
| SAE J2735 | V2X Communications Message Set Dictionary | SPATEM and MAPEM message content |
| ETSI TS 102 894-2 | Intelligent Transport Systems; Users and applications requirements; Part 2: Applications and facilities layer common data dictionary | Common data dictionary for all messages |
| ETSI EN 302 636-4-1 | Intelligent Transport Systems; Vehicular Communications; GeoNetworking; Part 4: Geographical addressing and forwarding; Sub-part 1: Media-Independent Functionality | GeoNetworking Basic, Common and SHB headers; verified field by field |
| ETSI EN 302 636-5-1 | Intelligent Transport Systems; Vehicular Communications; GeoNetworking; Part 5: Transport Protocols; Sub-part 1: Basic Transport Protocol | BTP-B header |
| ETSI TS 103 248 | Intelligent Transport Systems; GeoNetworking; Port Numbers for the Basic Transport Protocol | BTP destination ports 2001, 2002, 2003, 2004 |
| ETSI TS 103 097 | Intelligent Transport Systems; Security; Security header and certificate formats | Message signing. Not implemented; see 16.2 |
| IEEE 802.11 (OCB mode) | Wireless LAN Medium Access Control and Physical Layer Specifications, outside the context of a BSS | The 802.11 frame layer used by ITS-G5 |

## 18.2 Other sources

| Reference | Role |
| --- | --- |
| C2C-CC White Paper C2CCC_WP_2324 v1.0, 2026-05-07 | The bicycle safety use case definitions this project implements |
| V2X_MicrOBU_Android_App_Requirements_v15.pdf | The requirements baseline, chapters 0 to 13 |
| CI-CiT-MQTT_API_Documentation-v6, 2025-02-21 | The consider it MQTT API used on the CiT One path |
| CI-CiT-TX_Use_Cases-v4, 2025-02-20 | The consider it transmit use case definitions, including HLN-SV |
| consider it C-ITS-Parser, commit f457426 | Source of the vendored ASN.1 modules, MIT licensed |
| asn1tools 0.167.0 | The independent decoder used as the verification oracle |
| opentrafficmap its-g5-receiver-firmware_txenabled | Source of the raw transmit bypass in tx_custom.c |

## 18.3 Repository documents

| File | Contents |
| --- | --- |
| docs/01-requirements-traceability.md | The section-level requirements matrix reproduced in section 14 |
| 05-obu-bench-test-2026-08-25.md | The bench campaign, tests T1 to T9, reproduced in section 13 |
| 04-transmit-setup.md | Transmitter bring-up, the radio configuration diagnosis and the transmit bypass |
| obu-firmware/FLASHING.md | Toolchain setup, flashing and the bring-up checklist |
| asn1/README.md | ASN.1 module provenance and the fixture regeneration rule |
| Commit history | The decision record. Commit messages carry the reasoning summarised in section 15 |

# 19. Glossary

| Term | Meaning |
| --- | --- |
| BTP | Basic Transport Protocol. The transport layer above GeoNetworking; its destination port identifies the message type |
| C2C-CC | Car 2 Car Communication Consortium. Source of the bicycle safety use case definitions |
| CAM | Cooperative Awareness Message. The periodic broadcast of position and kinematics. The basis of all five use cases |
| CDD | Common Data Dictionary. TS 102 894-2, the shared type definitions used across ETSI ITS messages |
| DENM | Decentralized Environmental Notification Message. An event-driven hazard notification |
| GeoNetworking | The network layer that carries ITS messages, including geographically addressed broadcast |
| Golden byte test | A test asserting an encoder's exact output bytes, with the expected value produced by an independent implementation |
| IMA | Intersection movement assist. The project's primary use case |
| ITS-G5 | The European 5.9 GHz ITS radio profile, built on IEEE 802.11 OCB |
| MAPEM | Map extended message. Intersection lane geometry. Not implemented |
| OBU | On-board unit |
| OCB | Outside the context of a BSS. The 802.11 mode used by ITS-G5, with no association step |
| Promiscuous mode | Receiving all frames on a channel regardless of addressing. Required on the ESP32-C5 both to receive and, as a side effect, to transmit raw frames |
| Pseudonym rotation | Periodic change of a station identifier for privacy. See T8 |
| RSU | Roadside unit. Fixed infrastructure, typically the source of SPATEM |
| SHB | Single hop broadcast. A GeoNetworking header type with no forwarding |
| SPATEM | Signal phase and timing extended message. Live traffic signal state |
| Station identifier | The sender identifier in the ITS PDU header. Rotates for privacy and must not be treated as durable |
| TTC | Time to conflict. The engine's estimate driving the alert level |
| UPER | Unaligned Packed Encoding Rules. The ASN.1 encoding used by ETSI ITS messages |
| VRU | Vulnerable road user. Cyclists, pedestrians, and users of light micromobility |